## Slide 1: Day 01 - Processes and Practices
Our First step in getting to know Kafka

## Slide 2: Agile
Table of Contents
  xx
  xx
Notes: Agile Software Development
Software Development Method
Software Engineering
Software Development
Information System
Iterative and Incremental Development
Time-Boxed Approach
Introductory Thoughts
Common FearsAgile AllianceThe AllianceManifesto for Agile Software Development
Agile Software Development Value #1
Agile Software Development Value #2
Agile Software Development Value #3
Agile Software Development Value #4
The 12 Principles of Agile
Principle #1Principle #2Principle #3Principle #4

## Slide 3: Agile and Short Cycle Times

## Slide 4: Agile and Short Cycle Times
Template
  Template
    Template
      Template
$ template
xx.xxx.xx.x

## Slide 5: Agile Software Development

## Slide 6: Agile Software Development
  Agile software development is a group of software development methods based on iterative and incremental development, where requirements and solutions evolve through collaboration between self-organizing, cross-functional teams.
    Methods
    Iterative
    Incremental

## Slide 7: Agile Software Development
  It promotes adaptive planning, evolutionary development and delivery, a time-boxed iterative approach, and encourages rapid and flexible response to change.
  It is a conceptual framework that promotes foreseen interactions throughout the development cycle.
  The Agile Manifesto[ introduced the term in 2001. (Wiki, 21 Aug 12)
  Let’s take this definition apart.

## Slide 8: Software Development Method
A software development methodology or system development methodology in software engineering is a framework that is used to structure, plan, and control the process of developing an information system.

## Slide 9: Software Engineering
Wikipedia says:
“Software Engineering is the application of a systematic, disciplined, quantifiable approach to the design, development, operation, and maintenance of software, and the study of these approaches; that is, the application of engineering to software.”

## Slide 10: Software Development
Software Development (SE) is a much used and more generic term, and does not subsume the engineering paradigm.
  The field's future looks bright according to Money Magazine and Salary.com, which rated "software engineer" as the best job in the United States in 2006.
  In 2012, software engineering was again ranked as the best job in the United States, this time by CareerCast.com.

## Slide 11: Information System
  An information system (IS) - is any combination of information technology (IT) and people's activities that support operations, management and decision making.
  In a very broad sense, the term information system is frequently used to refer to the interaction between people, processes, data and technology.
  In this sense, the term is used to refer to:
    Not only the information and communication technology (ICT) that an organization uses
    But also to the way in which people interact with this technology in support of business processes. (Wiki)

## Slide 12: Iterative and Incremental Development
  Iterative and Incremental development is at the heart of a cyclic software development process.
  Developed in response to the weaknesses of the waterfall model.
  It starts with an initial planning and ends with deployment with the cyclic interactions in between.
Iterative and incremental development are essential parts of the Rational Unified Process, Extreme Programming and generally the various agile software development frameworks.
  It follows a similar process to the “plan-do-check-act” cycle of business process improvement.

## Slide 13: Time-Boxed Approach
  In time management, a time box allots a fixed period of time for an activity.
  Timeboxing plans activity by allocating time boxes.

## Slide 14: Introductory Thoughts
  Fears regarding software development led a number of industry experts to develop the Agile Manifesto based on some firm values and principles.
  Practitioners had become afraid that repeated software failures could not be stopped without some kind of guiding process to guide development activities.

## Slide 15: Common Fears
  Practitioners were afraid:
    The project will produce the wrong product
    The project will produce a product of inferior quality
    The project will be late
    We’ll have to work 80 hour weeks
    We’ll have to break commitments
    We won’t be having fun.

## Slide 16: Agile Alliance
The Agile Alliance
  Motivated to constrain activities such that certain outputs and artifacts are predictably produced.
  Around 2000 of these notables got together to address common development problems.
  Their goal was to outline values and principles to allow software teams to:
    develop quickly
    respond to change.

## Slide 17: The Alliance
These activities arose in large part to runaway processes.
  Failure to achieve certain goals was met with ‘more process.’
  Schedules slipped; budgets bloated, and processes became even larger.
The Alliance (17) created a statement of values
  Termed the manifesto of the Agile Alliance.
  They then developed the 12 Principles of Agility.

## Slide 18: Manifesto for Agile Software Development
Here’s what that manifesto looks like:
Let’s look at these values to discern exactly what is meant!
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to the value:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.”

## Slide 19: Agile Software Development Value #1
  Individuals and interactions over processes and tools
  Strong players: a must, but can fail if don’t work together.
  Strong player: not necessarily an ‘ace;’ work well with others!
    Communication and interacting is more important than raw talent.
  Right tools are vital to smooth functioning of a team.
  Start small; find a free tool and use it until you can demo you’ve outgrown it.
    Don’t assume bigger is better.
    Start with white board; flat files before going to a huge database.
  Building a team is more important than building environment.
    Some managers build the environment and expect the team to fall together.
    Doesn’t work.
    Let the team build the environment on the basis of need.

## Slide 20: Agile Software Development Value #2
  Working software over comprehensive documentation
  Code – not ideal medium for communicating rationale and system structure.
    Team needs to produce human readable documents describing system and design decision rationale.
  Too much documentation is worse than too little.
    Take time; more to keep in sync with code; Not kept in sync? it is a lie and misleading.
  Short rationale and structure document.
  Keep this in sync; Only highest level structure in the system kept.

## Slide 21: Agile Software Development Value #2
Working Software over Comprehensive Documentation
  How to train newbies
    Work closely with them.
    Transfer knowledge by sitting with them; make part of team via close training and interaction
Two essentials for transferring info to new team members:
  Code is the only unambiguous source of information.
  Team holds every-changing roadmap of systems in their heads; cannot put on paper.
  Best way to transfer info- interact with them.
Fatal flaw: Pursue documentation instead of software:
Rule: Produce no document unless need is immediate and significant.

## Slide 22: Agile Software Development Value #3
Customer Collaboration over Contract Negotiation
  Not possible to describe software requirements up front and leave someone else to develop it within cost and on time.
  Customers cannot just cite needs and go away
  Successful projects require customer feedback on a regular and frequent basis – and not dependent upon a contract or SOW.

## Slide 23: Agile Software Development Value #3
Customer Collaboration over Contract Negotiation
  Best contracts are NOT those specifying requirements, schedule and cost.
    Become meaningless shortly.
  Far better are contracts that govern the way the development team and customer will work together.
  Key is intense collaboration with customer and a contract that governed collaboration rather than details of scope and schedule
    Details ideally not specified in contract.
    Rather contracts could pay when a block passed customer’s acceptance tests.
    With frequent deliverables and feedback, acceptance tests never an issue.

## Slide 24: Agile Software Development Value #4
  Responding to Change over Following a Plan
  Our plans and the ability to respond to changes is critical!
  Course of a project cannot be predicted far into the future.
    Too many variables; not many good ways at estimating cost.
  Tempting to create a PERT or Ghant chart for whole project.
    This does Not give novice managers control.
    Can track individual tasks, compare to actual dates w/planned dates and react to discrepancies.
    But the structure of the chart will degrade
    As developers gain knowledge of the system and as customer gains knowledge about their needs, some tasks will become unnecessary; others will be discovered and will be added to ‘the list.’
    In short, the plan will undergo changes in shape, not just dates.

## Slide 25: Agile Software Development Value #4
  Responding to Change over Following a Plan
  Better planning strategy
    Make detailed plans for the next few weeks, very rough plans for the next few months, and extremely crude plans beyond that.
  Need to know what we will be working on the next few weeks; roughly for the next few months; a vague idea what system will do after a year.
  Only invest in a detailed plan for immediate tasks; once plan is made, difficult to change due to momentum and commitment.
    But rest of plan remains flexible. The lower resolution parts of the plan can be changed with relative ease.

## Slide 26: The 12 Principles of Agile
The following principles are those that differentiate agile processes from others.

## Slide 27: Principle #1
Principle 1: Our Highest Priority is to Satisfy the Customer through Early and Continuous Delivery of Valuable Software
Number of practices have significant impact upon quality of final system:
  1. Strong correlation between quality and early delivery of a partially functioning system.
  The less functional the initial delivery, the higher the quality of the final delivery.
  2. Another strong correlation exists between final quality and frequently deliveries of increasing functionality.
  The more frequent the deliveries, the higher the final quality.
  Agile processes deliver early and often.
    Rudimentary system first followed by systems of increasing functionality every few weeks.
    Customers my use these systems in production, or
    May choose to review existing functionality and report on changes to be made.
    Regardless, they must provide meaningful feedback.
Notes: Principle 1: Our Highest Priority is to Satisfy the Customer through Early and Continuous Delivery of Valuable Software

## Slide 28: Principle #2
Principle 2: Welcome Changing Requirements, even late in Development. Agile Processes harness change for the Customer’s Competitive Advantage.
  This is a statement of attitude.
  Participants in an agile process are not afraid of change.
    Requirement changes are good;
    Mean team has learned more about what it will take to satisfy the market.
  Agile teams work to keep the software structure flexible, so requirement change impact is minimal.
  Moreso, the principles of object oriented design help us to maintain this kind of flexibility.
Notes: Principle 2: Welcome Changing Requirements, even late in Development. Agile Processes harness change for the Customer’s Competitive Advantage.

## Slide 29: Principle #3
Principle 3: Deliver Working Software Frequently
We deliver working software.
  Deliver early and often.
  Be not content with delivering bundles of documents, or plans.
  Don’t count those as true deliverables.
The goal of delivering software that satisfies the customer’s needs.
Notes: Principle 3: Deliver Working Software Frequently (From a couple of weeks to a couple of months with a preference to the shorter time scale.)

## Slide 30: Principle #4
Principle 4: Business People and Developers Must Work Together Daily throughout the Project.
For agile projects, there must be significant and frequent interaction between the:
  Customers
  Developers
  Stakeholders
An agile project must be continuously guided.
Notes: Principle 4: Business People and Developers Must Work Together Daily throughout the Project.

## Slide 31: Principle #5
Principle 5: Build Projects around Motivated Individuals.
An agile project makes people the most important factor of success.
  All other factors, process, environment, management, etc., are considered to be second order effects, and are subject to change if they are having an adverse effect upon the people.
  Example: if the office environment is an obstacle to the team, change the office environment.
  If certain process steps are obstacles to the team, change the process steps.
Notes: Principle 5: Build Projects around Motivated Individuals.
(Give them the environment and support they need, and trust them to get the job done.)

## Slide 32: Principle #6
Principle 6: The Most Efficient and Effective Method of Conveying Information to and within a Development Team is face-to-face Communications.
In agile projects, developers talk to each other.
  The primary mode of communication is conversation.
  Documents may be created, but there is no attempt to capture all project information in writing.
An agile project team does not demand written specs, written plans, or written designs.
  They may create them if they perceive an immediate and significant need, but they are not the default.
  The default is conversation.
Notes: Principle 6: The Most Efficient and Effective Method of Conveying Information to and within a Development Team is face-to-face Communications.

## Slide 33: Principle #7
Principle 7: Working Software is the Primary Measure of Progress
Agile projects measure their progress by measuring the amount of working software.
  Progress not measured by phase we are in
  Or by the volume of produced documentation
  Or by the amount of code they have created
Agile teams are 30% done when 30% of the necessary functionality is working.
Notes: Principle 7: Working Software is the Primary Measure of Progress

## Slide 34: Principle #8
Principle 8: Agile Processes promote sustainable development
The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
  An agile project is not run like a 50 yard dash; it is run like a marathon.
    The team does not take off at full speed and try to maintain that speed for the duration.
    Rather they run at a fast, but sustainable, pace.
  Running too fast leads to burnout, shortcuts, and debacle.
  Agile teams pace themselves.
    They don’t allow themselves to get too tired.
    They don’t borrow tomorrow’s energy to get a bit more done today.
    They work at a rate that allows them to maintain the highest quality standards for the duration of the project.
Notes: Principle 8: Agile Processes promote sustainable developmt
The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

## Slide 35: Principle 9: Continuous Attention to Technical Excellence and Good Design enhances Agility.
High quality is the key to high speed.
  The way to go fast is to keep the software as clean and robust as possible.
  Thus, all agile team-members are committed to producing only the highest quality code they can.
  They do not make messes and then tell themselves they’ll clean it up when they have more time.
  Do it right the first time!

## Slide 36: Principle 10: Simplicity – the art of maximizing the amount of work not done – is essential.
Agile teams take the simplest path that is consistent with their goals.
  They don’t anticipate tomorrow’s problems and try to defend against them today.
  Rather they do the simplest and highest quality work today, confident that it will be easy to change if and when tomorrows problems arise.

## Slide 37: Principle 11: The Best Architectures, Requirements, and Designs emerge from Self-Organizing Teams
An agile team is a self organizing team.
  Responsibilities are not handed to individual team members from the outside.
  Responsibilities are communicated to the team as a whole, and the team determines the best way to fulfill them.
Agile team members work together on all project aspects.
  Each is allowed input into the whole.
  No single team member is responsible for the architecture, or the requirements, or the tests, etc.
  The team shares those responsibilities and each team member has influence over them.

## Slide 38: Principle 12: At regular Intervals, the Team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
An agile team continually adjusts its organization, rules, conventions, relationships, etc.
An agile team knows that its environment is continuously changing, and knows that they must change with that environment to remain agile.

## Slide 39: Conclusions
The professional goal of every software engineer, and every development team, is to deliver the highest possible value to our employers and customers.
  And yet, our projects fail, or fail to deliver value, at a dismaying rate.
Though well intentioned, the upward spiral of process inflation is culpable for at least some of this failure.
The principles and values of agile software development were formed as a way
  to help teams break the cycle of process inflation, and
  to focus on simple techniques for reaching their goals.
At the time of this writing there were many agile processes to choose from. These include
  SCRUM,
  Crystal,
  Feature Driven Development (FDD),
  Adaptive Software Development (ADP), and most significantly,
  Extreme Programming (XP).
  Others…

## Slide 40: End of Chapter