## Slide 1: Day 01 - Processes and Practices
Our First step in getting to know Kafka

## Slide 2: Scrum 101

## Slide 3: Scrum 101
Table of Contents
  Introduction
  What is Agile Methodology?
  What is Scrum?
  History of Scrum
  Functionality of Scrum
  Components of Scrum
    Scrum Roles
    The Process
    Scrum Artifacts
  Scaling Scrum
  Q & A Session

## Slide 4: Presumptions
The audience is well aware of traditional software development methodologies like Waterfall Model, Iterative models, etc.

## Slide 5: Scrum 101 - Introduction
Classical methods of software development have many disadvantages:
  Huge effort during the planning phase
  Poor requirements conversion in a rapid changing environment
  Treatment of staff as a factor of production

## Slide 6: Scrum 101 - What is Agile?
Agile proponents believe
  Current software development processes are too heavyweight or cumbersome
    Too many things are done that are not directly related to software product being produced
  Current software development is too rigid
    Difficulty with incomplete or changing requirements
    Short development cycles (Internet applications)
  More active customer involvement needed
    CMM focuses on process

## Slide 7: Scrum 101 - What is Agile?
  Agile methods are considered
    Lightweight
    People-based rather than Plan-based
  Several agile methods
    No single agile method
    XP most popular
  No single definition
  Agile Manifesto closest to a definition
    Set of principles
    Developed by Agile Alliance

## Slide 8: Agile Manifesto
Statement of Values:
http://www.agilemanifesto.org
      “Individuals and interactions over processes and tools
      Working software over comprehensive documentation
      Customer collaboration over contract negotiation
      Responding to change over following a plan”

## Slide 9: Agile Methods
Agile methods:
  Scrum
  Extreme Programming
  Adaptive Software Development (ASD)
  Dynamic System Development Method (DSDM)
  And more!
Agile Alliance (www.agilealliance.org)
  A non-profit organization promotes agile development

## Slide 10: Scrum in 100 Words
Scrum is an agile process that allows us to focus on delivering the highest business value in the shortest time.
It allows us to rapidly and repeatedly inspect actual working software (every two weeks to one month).
The business sets the priorities. Our teams self-manage to determine the best way to deliver the highest priority features.
Every two weeks to a month anyone can see real working software and decide to release it as is or continue to enhance for another iteration.

## Slide 11: History of Scrum
1995:
  analysis of common software development processes  not suitable for empirical, unpredictable and non-repeatable processes
  Design of a new method: Scrum by Jeff Sutherland & Ken Schwaber
  Enhancement of Scrum by Mike Beedle & combination of Scrum with Extreme Programming
1996:
  introduction of Scrum at OOPSLA conference
2001:
  publication “Agile Software Development with Scrum” by
  Ken Schwaber & Mike Beedle
Successful appliance of Scrum in over 50 companies
Founders are members in the Agile Alliance

## Slide 12: Characteristics
  Self-organizing teams
  Product progresses in a series of month-long “sprints”
  Requirements are captured as items in a list of “product backlog”
  No specific engineering practices prescribed
  Uses generative rules to create an agile environment for delivering projects
  One of the “agile processes”

## Slide 13: How Scrum Works?

## Slide 14: Sprints
Scrum projects make progress in a series of “sprints”
  Analogous to XP iterations
Target duration is one month
  +/- a week or two
    But, a constant duration leads to a better rhythm
Product is designed, coded, and tested during the sprint

## Slide 15: Sequential vs. Overlapping Dev.
Requirements
Design
Code
Test

## Slide 16: No Changes During the Sprint
Sprint
Inputs
Tested Code
Change
  Plan sprint durations around how long you can commit to keeping change out of the sprint

## Slide 17: Scrum Framework
Roles : Product Owner, ScrumMaster, Team
Ceremonies : Sprint Planning, Sprint Review, Sprint Retrospective, & Daily Scrum Meeting
Artifacts : Product Backlog, Sprint Backlog, and Burndown Chart

## Slide 18: Product Owner
  Define the features of the product
  Decide on release date and content
  Be responsible for the profitability of the product (ROI)
  Prioritize features according to market value
  Adjust features and priority every iteration, as needed
  Accept or reject work results.

## Slide 19: The Scrum Master
  Represents management to the project
  Responsible for enacting Scrum values and practices
  Removes impediments
  Ensure that the team is fully functional and productive
  Enable close cooperation across all roles and functions
  Shield the team from external interferences

## Slide 20: Scrum Team
  Typically 5-10 people
  Cross-functional
    QA, Programmers, UI Designers, etc.
  Members should be full-time
    May be exceptions (e.g., System Admin, etc.)
  Teams are self-organizing
    What to do if a team self-organizes someone off the team??
    Ideally, no titles but rarely a possibility
  Membership can change only between sprints

## Slide 21: Ceremonies
  Sprint Planning Meeting
  Sprint
  Daily Scrum
  Sprint Review Meeting

## Slide 22: Spring Planning Meeting
Sprint Planning
Meeting
Product Backlog
Team Capabilities
Business Conditions
Technology
Current Product
Sprint Backlog
Product Owner
Scrum Team
Management
Customers
Sprint Goal

## Slide 23: Parts of Sprint Planning Meeting
1st Part:
  Creating Product Backlog
  Determining the Sprint Goal.
  Participants: Product Owner, Scrum Master, Scrum Team
2nd Part:
  Participants: Scrum Master, Scrum Team
  Creating Sprint Backlog

## Slide 24: Pre-Project/Kickoff Meeting
  A special form of Sprint Planning Meeting
  Meeting before the begin of the Project

## Slide 25: SCRUM Sprint
  A month-long iteration, during which is incremented a product functionality
  NO outside influence can interfere with the Scrum team during the Sprint
  Each Sprint begins with the Daily Scrum Meeting

## Slide 26: Daily Scrum
  Parameters:
    Daily
    15-minutes
    Stand-up
    Not for problem solving
  Three questions:
    What did you do yesterday?
    What will you do today?
    What obstacles are in your way?
  Chickens and pigs are invited!
    Help avoid other unnecessary meetings
  Only pigs can talk!

## Slide 27: Daily Scrum
  Is NOT a problem solving session
  Is NOT a way to collect information about WHO is behind the schedule
  Is a meeting in which team members make commitments to each other and to the Scrum Master
  Is a good way for a Scrum Master to track the progress of the Team

## Slide 28: Scrum FAQs
Why daily?
  “How does a project get to be a year late?”
    “One day at a time.”
      Fred Brooks, The Mythical Man-Month.
Can Scrum meetings be replaced by emailed status reports?
  No
    Entire team sees the whole picture every day
    Create peer pressure to do what you say you’ll do

## Slide 29: Sprint Review Meeting
  Team presents what it accomplished during the sprint
  Typically takes the form of a demo of new features or underlying architecture
  Informal
    2-hour prep time rule
  Participants
    Customers
    Management
    Product Owner
    Other engineers

## Slide 30: Sprint Retrospective Meeting
  Scrum Team only
  Feedback meeting
  Three questions
    Start
    Stop
    Continue
  Don’t skip for the first 5-6 sprints!!!

## Slide 31: Product Backlog
A list of all desired work on the project
  Usually a combination of the following:
    Story-based work (“let user search and replace”)
    Task-based work (“improve exception handling”)
List is prioritized by the Product Owner
  Typically a Product Manager, Marketing, Internal Customer, etc.

## Slide 32: Product Backlog
  Requirements for a system, expressed as a prioritized list of Backlog Items
  Is managed and owned by a Product Owner
  Spreadsheet (typically)
  Usually is created during the Sprint Planning Meeting
  Can be changed and re-prioritized before each PM

## Slide 33: Sample Product Backlog

## Slide 34: From Sprint Goal to Sprint Backlog
  Scrum team takes the Sprint Goal and decides what tasks are necessary
  Team self-organizes around how they’ll meet the Sprint Goal
    Manager doesn’t assign tasks to individuals
  Managers don’t make decisions for the team
  Sprint Backlog is created

## Slide 35: Sprint Backlog During the Sprint
  Changes
    Team adds new tasks whenever they need to in order to meet the Sprint Goal
    Team can remove unnecessary tasks
    But: Sprint Backlog can only be updated by the team
  Estimates are updated whenever there’s new information

## Slide 36: Sprint Backlog
  A subset of Product Backlog Items, which define the work for a Sprint
  Is created ONLY by Team members
  Each Item has it’s own status
  Should be updated every day

## Slide 37: Sprint Backlog
  No more than 300 tasks in the list
  If a task requires more than 16 hours, it should be broken down
  Team can add or subtract items from the list. Product Owner is not allowed to do it

## Slide 38: Sample Sprint Backlog

## Slide 39: Sprint Burn down Chart
  Depicts the total Sprint Backlog hours remaining per day
  Shows the estimated amount of time to release
  Ideally should burn down to zero to the end of the Sprint
  Actually is not a straight line
  Can bump UP

## Slide 40: Information Radiator
A term from AlistairCockburn's AgileSoftwareDevelopment:
"Two characteristics are key to a good information radiator. The first is that the information changes over time. This makes it worth a person's while to look at the display... The other characteristic is that it takes very little energy to view the display.”
Notes: http://wiki.c2.com/?InformationRadiator

## Slide 41: Sprint Burndown Chart

## Slide 42: Release Burndown Chart
  Will the release be done on right time?
  X-axis: sprints
  Y-axis: amount of hours remaining
  The estimated work remaining can also burn up

## Slide 43: Product Burndown Chart
  Is a “big picture” view of project’s progress (all the releases)

## Slide 44: Scalability of Scrum
  A typical Scrum team is 6-10 people
  Jeff Sutherland - up to over 800 people
  "Scrum of Scrums" or what called "Meta-Scrum“
  Frequency of meetings is based on the degree of coupling between packets

## Slide 45: Scalability of Scrum

## Slide 46: Scalability of Scrum

## Slide 47: Everything Has Pros & Cons
Advantages
  Simplicity of the process
  Completely developed and tested features in short iterations
  Clearly defined rules
  Increasing productivity
  Self-organizing
  each team member carries a lot of responsibility
  Improved communication
  Combination with Extreme Programming
Drawbacks
  “Undisciplined hacking” (no written documentation)
  Violation of responsibility
  Current mainly carried by the inventors

## Slide 48: SCRUM 101
Template
  Template
    Template
      Template
$ template
xx.xxx.xx.x

## Slide 49: End of Chapter